## Slide 1: Change Management
By Brooklyn Hairston

## Slide 2: What is Change Management
  The general definition of change management is any tool that is used to prepare people, processes or technology for organizational change
  When it comes to IT operations change management “refers to a framework for the implementation and upkeep of IT infrastructure and applications through change controls, processes, training and communication” (Griffith, 2019)
  Change management is about understanding why a change is needed and how to minimize any risk that may be associated with the change
  CI and CD means change is constant in DevOps
  This means there needs to be a cohesive plan in place to manage change
  An effective change management plan allows applications and infrastructure to adjust quickly without effecting security or reliability
  A change management plan allows teams to identify and implement required changes

## Slide 3: Create a Change Management Plan
  Parts of a change management plan:
    Identify why the change is necessary
    Define the scope of the change
    Identify the expected benefits of the change
    Develop a schedule and estimated cost of the change
    Build a communication plan
    Establish a monitoring, alerting and incident response strategy
    Track and report all actions and tasks

## Slide 4: Change Management Plan: Parts 1-3
Identify why the change is necessary
Benefits of a change should outweigh the risks
A change is necessary if it will increase scalability, reliability, security or speed (Griffith, 2019)
Define the scope of the change
Identify the necessary amount of people needed to execute the change, how long it will take, and the resources that will be taken away from future development
The scope determines the priority of the project
Identify the expected benefits
“A change in IT applications or infrastructure can benefit people, processes, or technology – or all of the above” (Griffith, 2019)

## Slide 5: Change Management Plan: Parts 4-7
Schedule and estimated cost
Identify who’s needed when and any associated cost of implementing the change
Build a communication plan
Create a communications plan that outlines how the team communicates and what internal and external parties should be alerted of the change
Monitoring, alerting and incident response strategy
“Define how you’ll detect incidents during a change, how the team will be alerted and how the team will respond to production issues in real-time" (Griffith, 2019)
Report all actions and tasks
Keep track of all actions and communication during the change process to help improve the change management plan in the future

## Slide 6: Types of Changes
Not all changes have the same impact but there are base types that can help classify the risk involved with a change
Standard change
Low-risk, well known and follows a strict procedure
Normal change
Either a new or infrequent change, that is neither standard nor emergency
Usually requires approval from a change advisory board (CAB)
Emergency change
Changes that need immediate action and can’t wait to go through the formal approval process

## Slide 7: Traditional Change Approval Process
  A change approval process has two important goals:
    Decrease the risks involved in making changes
    Satisfy regulatory requirements
  Traditionally changes are approved by people external from the team, such as CABs or senior managers
  Such approaches can negative effects on software delivery performance, such as:
    Slow delivery processes
    Larger batch releases less frequently
    Higher risks and higher change fail rates ("DevOps Process”, n.d.)

## Slide 8: Improved Change Approval Process
  Peer reviews, with reviews, comments, and approvals captured as part of the development process
  Continuous testing, continuous integration, and “comprehensive monitoring and observability to rapidly detect, prevent, and correct bad changes” ("DevOps Process”, n.d.)
  Fast feedback on the impact of changes on security, performance, and stability
  CAB has less authority and instead:
    Facilitates notification and coordination between teams
    Help teams with process improvement work
    Weigh in on important business decisions such as time-to-market and business risk

## Slide 9: What to Avoid in Change Approval Process
Too much reliance on CABs to catch and approve changes
Having those not close to the change being involved in approval can cause delays and errors
Subjecting all changes to the same approval process
Treating all changes the same means people are unable to devote the necessary time to changes that require more attention
Not applying continuous improvement
Lead times and change fail rates “should be targeted with the goal of improving the performance of the change management process” ("DevOps Process”, n.d.)
Responding to problems by adding more processes
Don’t add more processes to combat stability problems in production instead work at making it quicker and safer to make changes

## Slide 10: Best Practices
  Automate
    Changes may need to be done manually at first but once a change is identified an automated system can be created to reduce risk and human error
    Centralize changes into a single platform to streamline the process
  Prepare for failures
    “verify continuously, through mechanisms such as war games and chaos engineering practices” that systems are resilient (Nyo, 2020)
  Establish high transparency standards
    “organize tickets with comprehensive, end-to-end visibility via visualizations and documentation” ("6 Steps Toward a Clean DevOps”, 2016)

## Slide 11: Best Practices
  Address pain points to change
    Identify and develop processes to address pain points for both internal employees and external customers
  Develop policies for handling every change type
    Identify which changes are standard, normal or emergency, and create policies to handle each type
  Incorporate audit trails into the pipeline
    “Anyone who wants to can know how much time went into a recent change going live, why it was needed, who approved it, and whether all checkmarks were ticked off in previous steps” (Melendez, 2020)

## Slide 12: References
6 Steps Toward a Clean DevOps and Change Management Integration. (2016, July 14). Retrieved from https://www.sunviewsoftware.com/blog/learn/blog/6-steps-toward-a-clean-devops-and-change-management-integration
DevOps process: Streamlining change approval | Google Cloud. (n.d.). Retrieved from https://cloud.google.com/solutions/devops/devops-process-streamlining-change-approval
Griffith, B. (2019, June 25). The Guide to Building a DevOps Change Management Plan. Retrieved from https://victorops.com/blog/the-guide-to-building-a-devops-change-management-plan
Melendez, C. (2020, December 09). How Does DevOps Handle Change Management? Retrieved from https://www.cprime.com/resources/blog/how-does-devops-handle-change-management/
Nyo, I. (2020, May 12). Best practices for change management in the age of DevOps. Retrieved from https://www.atlassian.com/engineering/best-practices-for-change-management-in-the-age-of-devops